Daily Scrum Meeting Minutes

## August 29, 2017 (Sprint 1)

**Attendees:** Alicia Rodriguez, Daniel Raad

**Start time:** 5:00pm

**End time:** 5:11pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* This is the first scrum meeting.

What is planned to be done until the next scrum meeting?

* Nothing for now, going to start working on the deploying boilerplate app story.

What are the hurdles?

* None.

**Daniel Raad**

What was done since the last scrum meeting?

* This was the first one.

What is planned to be done until the next scrum meeting?

* Pick up one of the initial deployment stories.

What are the hurdles?

* None.

## August 30, 2017 (Sprint 1)

**Attendees:** Alicia Rodriguez, Daniel Raad

**Start time:** 5:00pm

**End time:** 5:05pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Going to start working on the deploy boilerplate app story.

What is planned to be done until the next scrum meeting?

* Nothing.

What are the hurdles?

* None.

**Daniel Raad**

What was done since the last scrum meeting?

* Started looking into where/how to deploy the server-side app

What is planned to be done until the next scrum meeting?

* Deploy a server app to Digital Ocean using Dokku

What are the hurdles?

* None.

## August 31, 2017 (Sprint 1)

**Attendees:** Daniel Raad, Alicia Rodriguez, Joseph Cutrono

**Start time:** 5:03pm

**End time:** 5:18pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Was able to deploy the app to personal iOS device.

What is planned to be done until the next scrum meeting?

* Generate signing keys for iOS.

What are the hurdles?

* None.

**Daniel Raad**

What was done since the last scrum meeting?

* Set up Dokku on Digital Ocean.
* Set up virtual host routing.

What is planned to be done until the next scrum meeting?

* Need Alicia’s SSH keys.

What are the hurdles?

* None.

## September 1, 2017 (Sprint 1)

**Attendees:** Alicia Rodriguez, Daniel Raad

**Start time:** 5:00pm

**End time:** 5:12pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Gave Daniel my SSH keys.
* Started trying to communicate to the server Daniel set up but I am getting CORS issues.

What is planned to be done until the next scrum meeting?

* The deploy boilerplate app story should be done.

What are the hurdles?

* None.

**Daniel Raad**

What was done since the last scrum meeting?

* Setup Alicia’s SSH keys and wrote documentation on deploying to Dokku

What is planned to be done until the next scrum meeting?

* Test the integration from backend to frontend

What are the hurdles?

* None.

## September 5, 2017 (Sprint 1)

**Attendees:** Daniel Raad, Alicia Rodriguez

**Start time:** 5:00pm

**End time:** 5:12pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Android APK file
* Set up PhoneGap

What is planned to be done until the next scrum meeting?

* Finish up research on locations api

What are the hurdles?

* Need to generate signing keys for iOS

**Daniel Raad**

What was done since the last scrum meeting?

* Deployed app to Dokku

What is planned to be done until the next scrum meeting?

* Calculating the central location, google maps has a function that can calculate the midpoint between 2 points.

What are the hurdles?

* None.

## September 6, 2017 (Sprint 1)

**Attendees:** Daniel Raad, Alicia Rodriguez

**Start time:** 5:01pm

**End time:** 5:11pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Finished up research on location apis and submit a PR with the Yelp Fusion API in use as well as the Ionic Native Geolocation.

What is planned to be done until the next scrum meeting?

* Nothing for now, will probably start the authentication spike.

What are the hurdles?

* None.

**Daniel Raad**

What was done since the last scrum meeting?

* Researching different ways to calculate central locations and getting an API key from a potential source of data for our locations (workfrom.co)

What is planned to be done until the next scrum meeting?

* Decide on the best way to calculate a place to meet

What are the hurdles?

* None.

## September 7, 2017 (Sprint 1)

**Preparation / Evacuation for Hurricane Irma**

*No team members were able to meet for daily scrum.*

## September 8, 2017 (Sprint 1)

**Preparation / Evacuation for Hurricane Irma**

*No team members were able to meet for daily scrum.*

## September 11, 2017 (Sprint 1)

**Hurricane Irma Recovery**

*No team members were able to meet for daily scrum.*

## September 12, 2017 (Sprint 1)

**Hurricane Irma Recovery**

*No team members were able to meet for daily scrum.*

## September 13, 2017 (Sprint 1)

**Hurricane Irma Recovery**

*No team members were able to meet for daily scrum.*

## September 14, 2017 (Sprint 1)

**Attendees:** Alicia Rodriguez, Daniel Raad, Joseph Cutrono

**Start time:** 5:06pm

**End time:** 5:28pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Got iOS signing keys and build the app using phonegap

What is planned to be done until the next scrum meeting?

* Should be able to get locations using the workfrom API

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Researched an authentication strategy for the app

What is planned to be done until the next scrum meeting?

* Check if there are any alternatives to Auth0 and decide whether to implement now or at the end

What are the hurdles?

* None

## September 15, 2017 (Sprint 1)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

**Start time:** 4:45pm

**End time:** 5:03pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Working on the workfrom api

What is planned to be done until the next scrum meeting?

* Get the workfrom api hooked up

What are the hurdles?

* Nope

**Daniel Raad**

What was done since the last scrum meeting?

* Finished up the documentation on the research stories that I worked on.

What is planned to be done until the next scrum meeting?

* Start reviewing the stories for the next sprint and pick which one to work on to start sprint 2

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Joined the group. Got the Betwixt application running. Researching technologies that were decided.

What is planned to be done until the next scrum meeting?

* Decide which stories I will work on. Familiarize myself with the technologies some more.

What are the hurdles?

* None.

## September 18, 2017 (Sprint 2)

**Attendees:** Alejandro Palacios, Daniel Raad, Alicia Rodriguez

**Start time:** 4:36pm

**End time:** 4:45pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Added workfrom API
* Deleted phonegap branch and removed www/ from .gitignore

What is planned to be done until the next scrum meeting?

* Gonna start the user flows...

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Moved the server code to another branch in order to deploy from the same branch without having to create another repository
* Started reading about how to create groups in the app

What is planned to be done until the next scrum meeting?

* Start my story

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Research on real-time notification methods.

What is planned to be done until the next scrum meeting?

* Work on creating the initial map view.

What are the hurdles?

* None as of now.

## September 19, 2017 (Sprint 2)

**Attendees:** Alicia Rodriguez, Alejandro Palacios, Daniel Raad

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* I started on the mock ups for the define user flows story

What is planned to be done until the next scrum meeting?

* Finish up mock ups

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Research on how to place an array of locations on a map

What is planned to be done until the next scrum meeting?

* Receive the locations from the API calls and place them on the map

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Starting work on the initial map view user story

What is planned to be done until the next scrum meeting?

* Progress on the initial map view.

What are the hurdles?

* Learning to implement google map on an angular app.

## September 20, 2017 (Sprint 2)

**Attendees:** Alicia Rodriguez, Alejandro Palacios, Daniel Raad

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Got the initial map view running on iOS with Geolocation
* Finished up the user flows

What is planned to be done until the next scrum meeting?

* Start working on getting central location and displaying it on the map

What are the hurdles?

* None.

**Daniel Raad**

What was done since the last scrum meeting?

* Was able to run the iOS emulator with the help of Alicia

What is planned to be done until the next scrum meeting?

* Help debug current location issues and finish my “place locations on map” story

What are the hurdles?

* Was having build issues.

**Alejandro Palacios**

What was done since the last scrum meeting?

* Fixing initial map view for android.

What is planned to be done until the next scrum meeting?

* Work on geolocation for app.

What are the hurdles?

* Geolocation doesn’t work on android with debugging.

## September 21, 2017 (Sprint 2)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:48pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* N/A

What is planned to be done until the next scrum meeting?

* Started the get central location story and I’m almost done; I just need the map to display the points.

What are the hurdles?

* Can’t run android on my mac but I can run the app on ios

**Daniel Raad**

What was done since the last scrum meeting?

* Added the code to drop pins on the locations from workfrom.co api

What is planned to be done until the next scrum meeting?

* Make the call to workfrom.co use the current location of the user once it is implemented

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Finish up initial map view with geolocation

What is planned to be done until the next scrum meeting?

* Add the ‘Create Space’ button

What are the hurdles?

* None.

## September 22, 2017 (Sprint 2)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Finished coding to get the central location, I just need to add it to the initial map view

What is planned to be done until the next scrum meeting?

* Show points on the map with the central location

What are the hurdles?

* None.

**Daniel Raad**

What was done since the last scrum meeting?

* Made the call to get locations use the current location of the user

What is planned to be done until the next scrum meeting?

* Pick up a new story

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Add ‘Create Space’ button and resolve critiques on pull request for feature.

What is planned to be done until the next scrum meeting?

* Complete feature document and pick up a new story.

What are the hurdles?

* None.

## September 25, 2017 (Sprint 2)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Got the code together for getting the central location

What is planned to be done until the next scrum meeting?

* Finish up the story

What are the hurdles?

* Getting an issue with ionic native when loading the google-maps plugin

**Daniel Raad**

What was done since the last scrum meeting?

* Started the story to create profiles

What is planned to be done until the next scrum meeting?

* Research on how to get this done

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Started new user story on inviting people to a group.

What is planned to be done until the next scrum meeting?

* Establish a socket connection between the client and server.

What are the hurdles?

* Learning to use socket.io

## September 26, 2017 (Sprint 2)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:48pm

**End time:** 4:58pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Merged display central location pull request and started working on the create group story with Alejandro

What is planned to be done until the next scrum meeting?

* Still WIP.

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Found a great plugin that uses native storage to store the user’s profile

What is planned to be done until the next scrum meeting?

* Integrate the plugin

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Establish a socket connection between the client and server. Create Group UID for socket room

What is planned to be done until the next scrum meeting?

* Let users join the socket room and have their locations sent.

What are the hurdles?

* None

## September 27, 2017 (Sprint 2)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Rebased from master to the new feature branch that Alejandro and I are working on and refactored some stuff

What is planned to be done until the next scrum meeting?

* Make the modal transparent

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Working on the profile story

What is planned to be done until the next scrum meeting?

* Continue working on the story.

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Created group room by uid. Client now sends locations to server and server emits it.

What is planned to be done until the next scrum meeting?

* Have other users join the group and emit their locations. Drop markers on locations

What are the hurdles?

* None.

## September 28, 2017 (Sprint 2)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Made the modal transparent

What is planned to be done until the next scrum meeting?

* Finish spike story

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* N/A

What is planned to be done until the next scrum meeting?

* Complete the profile story

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Research on deep linking

What is planned to be done until the next scrum meeting?

* Some progress on opening the app via the group id link

What are the hurdles?

* Learning how to use deep linking with ionic

## September 29, 2017 (Sprint 2)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Research spike story on dragging the pin to change the current location

What is planned to be done until the next scrum meeting?

* Feature documentation

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Finishing up the profile story

What is planned to be done until the next scrum meeting?

* Put out a pull request for the profile story

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Completed front-end and back-end group functionality.

What is planned to be done until the next scrum meeting?

* Figure out what’s going on with android creating a blank map when re-opening the app. Figure out why the deep link causes the ion view to leave.

What are the hurdles?

* Android does not allow geolocation to run with dev tools. This makes it very hard to debug.

## October 2, 2017 (Sprint 3)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Feature documentation

What is planned to be done until the next scrum meeting?

* Working on a deep linking on google maps

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* PR for profile story

What is planned to be done until the next scrum meeting?

* Address the comments and pick up one of the bugs once the profile story gets merged

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Trying to figure out bugs associated with android emulator.

What is planned to be done until the next scrum meeting?

* Make some progress on the bugs.

What are the hurdles?

* Android emulator is very difficult to debug.

## October 3, 2017 (Sprint 3)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Daniel and I were testing out the app on ios and sharing each other’s space links to see if it drops the pins and nothing happened. My theory is that when the user closes the app, it disconnects. We can try to do it with xcode to see if we get console logs.

What is planned to be done until the next scrum meeting?

* See if the connection works

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Addressed all but 1 comment on my PR

What is planned to be done until the next scrum meeting?

* Look into addressing the existing comment (use a page instead of a modal for the profile)

What are the hurdles?

* When I tried using a normal page there was a weird lag when going to the profile page once you clicked the button.

**Alejandro Palacios**

What was done since the last scrum meeting?

* Found a work-around for the issue of android not getting the geolocation and initializing the map

What is planned to be done until the next scrum meeting?

* Find a better solution than the work-around

What are the hurdles?

* Information on this topic is scarce. I posted a stackoverflow question to see if I can get any leads: https://stackoverflow.com/questions/46552699/ionic-with-android-emulator-automatically-send-location

## October 4, 2017 (Sprint 3)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Tried android running on macOS

What is planned to be done until the next scrum meeting?

* Keep trying to run android on macOS
* Merge the join groups feature

What are the hurdles?

* Can’t android on macOS

**Daniel Raad**

What was done since the last scrum meeting?

* Tried to figure out the issue with the profile page

What is planned to be done until the next scrum meeting?

* Try the suggestions Alicia gave on how to fix it

What are the hurdles?

* Profile page

**Alejandro Palacios**

What was done since the last scrum meeting?

* Research for solutions, try different versions of android emulator.

What is planned to be done until the next scrum meeting?

* Continue working on resolving android issues tech debt story

What are the hurdles?

* Nobody has answered the stackoverflow question

## October 5, 2017 (Sprint 3)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Merge the join groups feature

What is planned to be done until the next scrum meeting?

* Start working on bug with deeplinking

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Change the profile page from a modal to a regular page

What is planned to be done until the next scrum meeting?

* Finish the profile page

What are the hurdles?

* Finding a way to get the data to the profile page

**Alejandro Palacios**

What was done since the last scrum meeting?

* Researching how to send the location to android after app re-open

What is planned to be done until the next scrum meeting?

* Hopefully find a better solution. If not use the work-around and finish the story.

What are the hurdles?

* Information on this issue is non-existent.

## October 6, 2017 (Sprint 3)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* I was able to run the app on the android emulator

What is planned to be done until the next scrum meeting?

* The bug on deep linking on google maps makes the map disappear on google

What are the hurdles?

* Nothing

**Daniel Raad**

What was done since the last scrum meeting?

* Finished up profile page

What is planned to be done until the next scrum meeting?

* Start bug

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Tried some other things to no avail. Bugs don’t appear on an android device, just android emulator. Closing the story and using the work-around.

What is planned to be done until the next scrum meeting?

* Work on another user story.

What are the hurdles?

* None.

## October 9, 2017 (Sprint 3)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:56pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Debugged the connection issue with Alejandro and was able to fix it

What is planned to be done until the next scrum meeting?

* Debug with Daniel on why the map is disappearing on clicking the deeplink

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Resolved merged conflicts and merged the profile story

What is planned to be done until the next scrum meeting?

* Debug with Alicia on why the map is disappearing on clicking the deeplink

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Debugged the connection issue with Alicia and was able to fix it

What is planned to be done until the next scrum meeting?

* Wrap up the story and pick up another one.

What are the hurdles?

* None

## October 10, 2017 (Sprint 3)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:58pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Opened a PR for the not connecting users bugfix

What is planned to be done until the next scrum meeting?

* Merge the PR and squash some commits

What are the hurdles?

* Nope

**Daniel Raad**

What was done since the last scrum meeting?

* Reviewed PR for connecting users bugfix

What is planned to be done until the next scrum meeting?

* Continue working on map disappear on deep link click

What are the hurdles?

* Reinstalling the project

**Alejandro Palacios**

What was done since the last scrum meeting?

* Begin work on adding directions to Google Maps

What is planned to be done until the next scrum meeting?

* Have a rough proof of concept working

What are the hurdles?

* There might be issues with android emulator as there have been for other stories.

## October 11, 2017 (Sprint 3)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Merge the users connecting fix PR and squashed commits

What is planned to be done until the next scrum meeting?

* Fix the mingle board

What are the hurdles?

* Nope

**Daniel Raad**

What was done since the last scrum meeting?

* Debugging of the map disappearing

What is planned to be done until the next scrum meeting?

* Find the root cause of the map disappearing after deep linking

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Added map view with directions.

What is planned to be done until the next scrum meeting?

* Fix small details of the feature since it is now using the Google Javascript API

What are the hurdles?

* Using a completely different Google API

## October 12, 2017 (Sprint 3)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Fixed the mingle board

What is planned to be done until the next scrum meeting?

* Test the bug story with the map disappearing

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Found the root cause of the map disappearing and put out a PR

What is planned to be done until the next scrum meeting?

* Address any comments left on the PR and merge the PR

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Trying out ways to add the create space and profile elements to the Google Maps Javascript plugin

What is planned to be done until the next scrum meeting?

* Get the buttons onto the map

What are the hurdles?

* The Javascript API makes it very difficult to add custom elements

## October 13, 2017 (Sprint 3)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Tested the bug story with the map disappearing
* Gonna start working on the the give users locations to meet story

What is planned to be done until the next scrum meeting?

* Continue work on the give users locations to meet story

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Noticed that the map disappearing had a different behavior on the actual phone than on the emulator so I coded a different fix.

What is planned to be done until the next scrum meeting?

* Test the new fix to prevent the map from disappearing when using deep linking.

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Group and I decided to rethink the feature and have it open Google Maps instead

What is planned to be done until the next scrum meeting?

* Do some research on how to add that functionality to the app

What are the hurdles?

* None.

## October 16, 2017 (Sprint 4)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Work on the give users locations to meet story

What is planned to be done until the next scrum meeting?

* Continue work on the give users locations to meet story

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Started looking at the ocean story

What is planned to be done until the next scrum meeting?

* Continue working on the central location story

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Research the revision of the Get Directions feature

What is planned to be done until the next scrum meeting?

* Pick up another story and save the Get Directions story for when pick location is done.

What are the hurdles?

* None.

## October 17, 2017 (Sprint 4)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:54pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Working on the give users locations to meet story

What is planned to be done until the next scrum meeting?

* Continue work on the give users locations to meet story

What are the hurdles?

* Currently my feature branch for some reason doesn’t run on the ios simulator

**Daniel Raad**

What was done since the last scrum meeting?

* Researching how to solve the issue of the central location in the ocean

What is planned to be done until the next scrum meeting?

* Continue researching

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Add directions functionality on click of central location.

What is planned to be done until the next scrum meeting?

* Works for android emulator. Needs testing on ios and android devices.

What are the hurdles?

* None.

## October 18, 2017 (Sprint 4)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:57pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Displayed available locations to meet up for the user
* Created a button that only displays when there’s locations to choose from

What is planned to be done until the next scrum meeting?

* Drop a pin on the selected location and show it to all users

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Found an API that we can use to check if we are in the ocean

What is planned to be done until the next scrum meeting?

* Implement the API

What are the hurdles?

* What to do if we ARE in the ocean (now that we know if we are or not)

**Alejandro Palacios**

What was done since the last scrum meeting?

* Testing on android and iOS devices

What is planned to be done until the next scrum meeting?

* Wrap up testing and start another user story

What are the hurdles?

* UDID for phonegap is not added yet for iOS.

## October 19, 2017 (Sprint 4)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:57pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Drop the pin on the selected location for all users, thanks Alejandro!

What is planned to be done until the next scrum meeting?

* Finish the story and open a PR

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Worked on integrating the API to determine if we are in the ocean.

What is planned to be done until the next scrum meeting?

* Work on adding the option to move the pin if it is in the ocean and put out a PR.

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Done with Get Directions story. Starting on set preferences story.

What is planned to be done until the next scrum meeting?

* Have a rough draft of the feature done.

What are the hurdles?

* None.

## October 20, 2017 (Sprint 4)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Opened 2 prs

What is planned to be done until the next scrum meeting?

* Pick up another story

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Continued to work on the adding the api to check for water and a draggable pin.

What is planned to be done until the next scrum meeting?

* Finish up and check for edge cases.

What are the hurdles?

* Thought I would put out the PR last night but I wasn’t able to, I will finish up tonight create the pull request.

**Alejandro Palacios**

What was done since the last scrum meeting?

* Finished set preferences feature. Device testing needed.

What is planned to be done until the next scrum meeting?

* Complete tests on iOS and Android

What are the hurdles?

* None.

## October 23, 2017 (Sprint 4)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Add styles to the profile page and add the space preferences as they are on the design

What is planned to be done until the next scrum meeting?

* Add the logic to actually save the preferences

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Addressed PR comments and merged the story to handle the case when the central location is in water

What is planned to be done until the next scrum meeting?

* Pick up the story to exit and delete spaces

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Finished device testing!

What is planned to be done until the next scrum meeting?

* Pick up another user story and resolve merge conflicts with feature branch.

What are the hurdles?

* None.

## October 24, 2017 (Sprint 4)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Add logic for saving the preferences as part of profile by using the native storage

What is planned to be done until the next scrum meeting?

* Have a PR out and start testing

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Picked up the story to exit and delete spaces

What is planned to be done until the next scrum meeting?

* Continue research and work on my story

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

What is planned to be done until the next scrum meeting?

What are the hurdles?

## Wednesday, October 25, 2017 (Sprint 4)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Tested current story #687 and created the PR

What is planned to be done until the next scrum meeting?

* Start working on feature documents

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Found that spaces should be auto deleted when there are no users in the space

What is planned to be done until the next scrum meeting?

* Put out a PR to leave a space

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Picked up Bug story where host doesn’t see pin drop

What is planned to be done until the next scrum meeting?

* Have some idea of what is causing the issue and hopefully have a fix

What are the hurdles?

* None.

## Thursday, October 26, 2017 (Sprint 4)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:57pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* I finished a feature document for story #684

What is planned to be done until the next scrum meeting?

* Finish the other feature document for story #687

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Developing the ability to leave a group

What is planned to be done until the next scrum meeting?

* Put out the application pull request as well as the server pull request.

What are the hurdles?

* None.

**Alejandro Palacios**

What was done since the last scrum meeting?

* Fixed issue where pin isn’t dropping for host (thanks Alicia!)

What is planned to be done until the next scrum meeting?

* Start feature document for “Show Directions” story

What are the hurdles?

* None.

## Friday, October 27, 2017 (Sprint 4)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Finished the feature documents for story #687
* Helped Alejandro debug story #688

What is planned to be done until the next scrum meeting?

* Start working on a new story for sprint 5

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Finished the development of the ability to leave a group and put out two pull requests. One for the application and one for the server.

What is planned to be done until the next scrum meeting?

* Address the pull request comments and merge the pull requests to master.

What are the hurdles?

* None.

**Alejandro Palacios**

What was done since the last scrum meeting?

* Finished feature document and diagrams for feature/683.

What is planned to be done until the next scrum meeting?

* Pick up a new story.

What are the hurdles?

* None.

## Monday, October 30, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Pick up remove coordinates story

What is planned to be done until the next scrum meeting?

* Finish remove coordinates story

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Address PR comments and merge story

What is planned to be done until the next scrum meeting?

* Start new story

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Address PR comments and merge story

What is planned to be done until the next scrum meeting?

* Start new story

What are the hurdles?

* None

## Tuesday, October 31, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:59pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Finished remove coordinates story
* PR is out for that story

What is planned to be done until the next scrum meeting?

* Test and merge the story
* Start working on [BUG] Admin pin needs to drop for people who join the group

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Picked up the story to allow users that join a space to leave it (not only the organizer).

What is planned to be done until the next scrum meeting?

* Continue working on the story.

What are the hurdles?

* None.

**Alejandro Palacios**

What was done since the last scrum meeting?

* Picked up the Add random users over time spike.

What is planned to be done until the next scrum meeting?

* Have some idea about how to go about doing the automated testing.

What are the hurdles?

* Custom solution required since a testing framework might be too time-consuming.

## Wednesday, November 1, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Start working on admin bug and might have a possible solution

What is planned to be done until the next scrum meeting?

* Finish fixing the bug and have a PR out

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Debugging the root cause of the issue that only the organizer can leave groups

What is planned to be done until the next scrum meeting?

* Continue debugging

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Finished the spike to add random users. Device testing needed.

What is planned to be done until the next scrum meeting?

* Do device testing to ensure spike works.

What are the hurdles?

* None.

## Thurs., November 2, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Debugged the bug with Alejandro and it looks like it does not work when the app is not opened in the background, when deep linking without the app opened already, then it drops the central location and current location pins twice because it’s loading the homepage twice.

What is planned to be done until the next scrum meeting?

* Try to figure out the issue and fix it.

What are the hurdles?

* The bug story is taking longer than expected.

**Daniel Raad**

What was done since the last scrum meeting?

* Found out that the issue seems to be linked to the issue that Alejandro and Alicia were debugging

What is planned to be done until the next scrum meeting?

* Continue debugging the root cause of both issues

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Merged user generator to master. Helped Alicia with testing her bugfix.

What is planned to be done until the next scrum meeting?

* Get closer toward a solution to the bug.

What are the hurdles?

* Bug fix taking longer than expected.

## Fri., November 3, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:00pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Tried the events solution for the bug with the admin pin not displaying for other users and other issues arose. We need to team up and try to figure out this bug together.
* In the meantime, started working on the story to add the profile images as the pins and the username as the first and last name.

What is planned to be done until the next scrum meeting?

* Test the story to add the profile image as pins and create a PR

What are the hurdles?

* The bug story is taking longer than expected and I need everyone’s help and input on it.

**Daniel Raad**

What was done since the last scrum meeting?

* Looked at the bug that Alicia was researching and deep linking seemed to be the root cause, along with the story that I am working on

What is planned to be done until the next scrum meeting?

* Remove the other pins when users leave a group

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Completed bugfix/692 and created a Pull Request. Device testing needed.

What is planned to be done until the next scrum meeting?

* Do some device testing.

What are the hurdles?

* None.

## Mon., November 6, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:53pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Test the story to add the profile image as pins and found 2 issues:
  + 1. If the user changes the icon, it wont change on the map once it’s already dropped
  + 2. Wasn’t working on iOS

What is planned to be done until the next scrum meeting?

* Fix the issues above

What are the hurdles?

* None.

**Daniel Raad**

What was done since the last scrum meeting?

* Remove the other pins when users leave a group

What is planned to be done until the next scrum meeting?

* Have PR out

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Device testing done. No errors.

What is planned to be done until the next scrum meeting?

* Pick up another user story.

What are the hurdles?

* None.

## Tues., November 7, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Fixed issue with names not displaying

What is planned to be done until the next scrum meeting?

* Have a PR out

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* PR out for removing pins after leaving group

What is planned to be done until the next scrum meeting?

* Merge PR and pick up new story

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Picked up the change central location on join group story (feature/695)

What is planned to be done until the next scrum meeting?

* Got some progress done but waiting on group member to finish part of a feature because this story depends on it.

What are the hurdles?

* None

## Wed., November 8, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Tested with Daniel the feature with adding the profile images as the pin and the name and had some issues with creating a space

What is planned to be done until the next scrum meeting?

* Finish the story and find a solution for the issue described above and create a PR

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Addressed all the comments on the PR and merged it

What is planned to be done until the next scrum meeting?

* Pick up a new story, probably the one to check why the deeplinking url isn’t clickable

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Went back to bugfix/692 because there is a specific case which has not been resolved.

What is planned to be done until the next scrum meeting?

* Fix the bug once and for all!

What are the hurdles?

* Bug only happens sometimes. Hard to find out the cause.

## Thurs., November 9, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Finished the feature with the images as pins and opened a PR

What is planned to be done until the next scrum meeting?

* Merge the PR and start working on feature documents

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Research on deeplink url story

What is planned to be done until the next scrum meeting?

* Start working on the story

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Finally fixed bugfix/692

What is planned to be done until the next scrum meeting?

* Create feature document for spike

What are the hurdles?

* None.

## Fri., November 10, 2017 (Sprint 5)

**Veteran’s Day Holiday (University Closed)**

## Mon., November 13, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Finished up bugfix/692 with Alejandro and pushed it to master
* Finished feature documents

What is planned to be done until the next scrum meeting?

* Start working on new story with admin selecting a new meeting location

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Worked on my feature documents

What is planned to be done until the next scrum meeting?

* Work on the deep linking not showing up on android story

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Work on spike/691 feature document

What is planned to be done until the next scrum meeting?

* Merge change central location feature document and do some device testing.

What are the hurdles?

* None.

## Tues., November 14, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:01pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Finished working on admin selecting a new meeting location story and have PR out

What is planned to be done until the next scrum meeting?

* Test the story and merge the PR
* Hopefully start working on senior project poster

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Had trouble getting Android emulator to work but I finally got it working.

What is planned to be done until the next scrum meeting?

* Implement the story and try to get a PR out.

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Made some changes to feature/695 because there was a bug joining groups

What is planned to be done until the next scrum meeting?

* Do device testing.

What are the hurdles?

* None.

## Wed., November 15, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:55pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Started looking at the solution alejandro has that’s similar to what I have to do for the admin picking a new meeting location

What is planned to be done until the next scrum meeting?

* Start implementing the other solution and finish the story
* Start working on individual poster

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Working on the deeplinking story, didn’t get to put out the PR last night but will do so tonight

What is planned to be done until the next scrum meeting?

* Finish the deeplinking story

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Device testing done for feature/695

What is planned to be done until the next scrum meeting?

* Pick up a new story

What are the hurdles?

* None.

## Thurs., November 16, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:02pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Started working on the poster

What is planned to be done until the next scrum meeting?

* Finish the admin story thing

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Found a better way to implement deep linking

What is planned to be done until the next scrum meeting?

* Continue working

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Picked up story to adjust icon location.

What is planned to be done until the next scrum meeting?

* Finish the story and merge to master.

What are the hurdles?

* None.

## Fri., November 17, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 5:02pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Started working on the poster

What is planned to be done until the next scrum meeting?

* Finish the admin story to select new location

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Implemented true deeplinking on Android using applinks

What is planned to be done until the next scrum meeting?

* Look into universal links for iOS

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Adjusted icon location. Merged to master.

What is planned to be done until the next scrum meeting?

* Work on poster.

What are the hurdles?

* None.

## Mon., November 20, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:52pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Finished the admin story to select new location and opened PR

What is planned to be done until the next scrum meeting?

* Address PR comments and merge
* Continue working on poster

What are the hurdles?

* None

**Daniel Raad**

What was done since the last scrum meeting?

* Found out that deeplinking on iOS requires a more complex setup, including enabling it on the iOS Developer account.

What is planned to be done until the next scrum meeting?

* Try to implement iOS deeplinking

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Working on poster

What is planned to be done until the next scrum meeting?

* Have some diagrams done for the poster.

What are the hurdles?

* None.

## Tues., November 21, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:52pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Addressed PR comments for admin story to select new location

What is planned to be done until the next scrum meeting?

* Get approvals and merge the PR
* Continue working on poster

What are the hurdles?

* For some reason, the **Select A Location** button cannot be clicked until you click somewhere else on the screen, for instance, clicking on a pin or the leave space button.

**Daniel Raad**

What was done since the last scrum meeting?

* PR out waiting for comments

What is planned to be done until the next scrum meeting?

* Work on poster

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Working on sequence diagrams for poster.

What is planned to be done until the next scrum meeting?

* Work on the poster some more.

What are the hurdles?

* None.

## Wed., November 22, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios

**Start time:** 4:45pm

**End time:** 4:53pm

**Alicia Rodriguez**

What was done since the last scrum meeting?

* Merged PR

What is planned to be done until the next scrum meeting?

* Continue working on poster and finish it

What are the hurdles?

* none

**Daniel Raad**

What was done since the last scrum meeting?

* Modified deeplinking logic

What is planned to be done until the next scrum meeting?

* Work on poster

What are the hurdles?

* None

**Alejandro Palacios**

What was done since the last scrum meeting?

* Working on poster. Need to figure out why ‘Select location’ alert isn’t working on iOS 11.

What is planned to be done until the next scrum meeting?

* Fix the select location bug and continue working on poster.

What are the hurdles?

* Bug does not appear on android.

## Thurs., November 23, 2017 (Sprint 6)

**Thanksgiving Day Holiday (University Closed)**

## Fri., November 24, 2017 (Sprint 6)

**Day After Thanksgiving Day Holiday (University Closed)**