Sprint Planning Meeting Minutes

## August 29, 2017 (Sprint 1)

**Attendees:** Daniel Raad, Joseph Cutrono, Alicia Rodriguez

**Start time:** 4:00pm

**End time:** 5:00pm

After discussion, the velocity of the team were estimated to be **25**.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. Deploy Boilerplate App #664
2. Deploy Server Side App #665
3. [SPIKE] Research APIs to get locations #666
4. [SPIKE] Research on Authentication Strategy #667
5. [SPIKE] Research on Calculating Central Location #668
6. [SPIKE] Research Phone Geolocation Plugin #669
7. [SPIKE] Research Real-Time Notifications #670

The team members indicated their willingness to work on the following user stories.

* **Alicia Rodriguez**
  + Deploy Boilerplate App #664
  + [SPIKE] Research APIs to get locations #666
  + [SPIKE] Research Phone Geolocation Plugin #669
* **Daniel Raad**
  + Deploy Server Side App #665
  + [SPIKE] Research on Authentication Strategy #667
  + [SPIKE] Research on Calculating Central Location #668
* **Alejandro Palacios**
  + [SPIKE] Research Real-Time Notifications #670

## September 15, 2017 (Sprint 2)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

**Start time:** 5:03pm

**End time:** 5:40pm

After discussion, the velocity of the team were estimated to be **26**.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. [SPIKE] Research Real-Time Notifications #670
2. Define User Flows #670
3. Create Initial Map View #674
4. Get locations around you #673
5. Display Central Location #676
6. Be able to join a group #677
7. Create Profile #678
8. [SPIKE] Research Ability to Drag a Pin #679

The team members indicated their willingness to work on the following user stories.

* **Alicia Rodriguez**
  + Define User Flows #670
  + Display Central Location #676
  + [SPIKE] Research Ability to Drag a Pin #679
* **Daniel Raad**
  + Get locations around you #673
  + Create Profile #678
* **Alejandro Palacios**
  + [SPIKE] Research Real-Time Notifications #670
  + Create Initial Map View #674
  + Be able to join a group #677

## October 2nd, 2017 (Sprint 3)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

**Start time:** 4:00pm

**End time:** 4:30pm

After discussion, the velocity of the team were estimated to be **19**.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. Be able to join a group #677
2. Create Profile #678
3. [TECH-DEBT] Resolve Android Issues #680
4. [BUG] Deep Linking Causes Map To Disappear #681
5. [BUG] Not Connecting Users #682

The team members indicated their willingness to work on the following user stories.

* **Alicia Rodriguez**
  + [BUG] Not Connecting Users #682
* **Daniel Raad**
  + Create Profile #678
  + [BUG] Deep Linking Causes Map To Disappear #681
* **Alejandro Palacios**
  + Be able to join a group #677
  + [TECH-DEBT] Resolve Android Issues #680

## October 16, 2017 (Sprint 4)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

**Start time:** 3:47pm

**End time:** 4:06pm

After discussion, the velocity of the team were estimated to be **19**.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. Show Directions #683
2. Give User Locations To Meet #684
3. Set Preferences As Part Of Creating Space #685
4. What To Do When Central Location On Ocean #686
5. Save Default Preferences On Profile #687
6. Leave A Space (Admin) #689
7. [BUG] The pin of the other users should be dropping for the admin when people are joining the group #688

The team members indicated their willingness to work on the following user stories.

* **Alicia Rodriguez**
  + Give User Locations To Meet #684
  + Save Default Preferences On Profile #687
* **Daniel Raad**
  + What To Do When Central Location On Ocean #686
  + Leave A Space (Admin) #689
* **Alejandro Palacios**
  + Show Directions #683
  + Set Preferences As Part Of Creating Space #685
  + [BUG] The pin of the other users should be dropping for the admin when people are joining the group #688

## October 30, 2017 (Sprint 5)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

**Start time:** 4:21pm

**End time:** 4:45pm

After discussion, the velocity of the team were estimated to be **22**.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. [TECH-DEBT] Remove Random Coordinates #690
2. Leave Space (Other Users) #694
3. [SPIKE] Research Automated Testing #691
4. [BUG] Admin Pin Not Dropping For Other Users #692
5. Calculate Central Location After Users Have Joined #695
6. User Pins Should Be Their Image #693
7. Admin: Choose A New Location #TBD
8. Make Central Location Always Draggable #696
9. [SPIKE] Research Deep Link Not Showing Up As A Link On Android #TBD
10. [BUG] Profile Picture and Create Space Buttons should Not be on top of google maps default icons #TBD

The team members indicated their willingness to work on the following user stories.

* **Alicia Rodriguez**
  + [TECH-DEBT] Remove Random Coordinates #690
  + [BUG] Admin Pin Not Dropping For Other Users #692
  + User Pins Should Be Their Image #693
* **Daniel Raad**
  + Leave Space (Other Users) #694
  + Make Central Location Always Draggable #696
* **Alejandro Palacios**
  + [SPIKE] Research Automated Testing #691
  + [BUG] Admin Pin Not Dropping For Other Users #692
  + Calculate Central Location After Users Have Joined #695

## November 13, 2017 (Sprint 6)

**Attendees:** Alicia Rodriguez, Daniel Raad, Alejandro Palacios, Joseph Cutrono

**Start time:** 4:15pm

**End time:** 4:45pm

After discussion, the velocity of the team were estimated to be **26**.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. Calculate Central Location After Users Have Joined #695
2. Admin: Choose A New Location #697
3. [SPIKE] Research Deep Link Not Showing Up As A Link On Android #698
4. [BUG] Profile Picture and Create Space Buttons should Not be on top of google maps default icons #699
5. [BUG] Redirection to location app not working on iOS 11 #700
6. Alicia - Senior Project Poster #701
7. Daniel - Senior Project Poster #702
8. Alejandro - Senior Project Poster #703

The team members indicated their willingness to work on the following user stories.

* **Alicia Rodriguez**
  + Alicia - Senior Project Poster #701
  + Admin: Choose A New Location #697
* **Daniel Raad**
  + Daniel - Senior Project Poster #702
  + [SPIKE] Research Deep Link Not Showing Up As A Link On Android #TBD
* **Alejandro Palacios**
  + Calculate Central Location After Users Have Joined #695
  + Alejandro - Senior Project Poster #703
  + [BUG] Redirection to location app not working on iOS 11 #700