Sprint Review Meeting Minutes

## September 18, 2017 (Sprint 1)

**Attendees:** Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

**Start time:** 4:00pm

**End time:** 4:34pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

1. Deploy Boilerplate App #664
2. Deploy Server Side App #665
3. Research APIs to get locations #666
4. Research on Authentication Strategy #667
5. Research on Calculating Central Location #668
6. Research Phone Geolocation Plugin #669

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

1. Research Real-Time Notifications #670

## October 2nd, 2017 (Sprint 2)

**Attendees:** Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

**Start time:** 3:15pm

**End time:** 3:39pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

1. Research Real-Time Notifications #670
2. Define User Flows #670
3. Create Initial Map View #674
4. Get locations around you #673
5. Display Central Location #676
6. Research Ability to Drag a Pin #679

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

1. Be able to join a group #677
2. Create Profile #678

## October 16, 2017 (Sprint 3)

**Attendees:** Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

**Start time:** 3:15pm

**End time:** 3:32pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

1. Be able to join a group #677
2. Create Profile #678
3. [TECH-DEBT] Resolve Android Issues #680
4. [BUG] Deep Linking Causes Map To Disappear #681
5. [BUG] Not Connecting Users #682

## October 30, 2017 (Sprint 4)

**Attendees:** Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

**Start time:** 3:15pm

**End time:** 3:51pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

1. Show Directions #683
2. Give User Locations To Meet #684
3. Set Preferences As Part Of Creating Space #685
4. What To Do When Central Location On Ocean #686
5. Save Default Preferences On Profile #687
6. Leave A Space (Admin) #689
7. [BUG] The pin of the other users should be dropping for the admin when people are joining the group #688

## November 13, 2017 (Sprint 5)

**Attendees:** Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

**Start time:** 3:15pm

**End time:** 3:45pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

1. [TECH-DEBT] Remove Random Coordinates #690
2. Leave Space (Other Users) #694
3. [SPIKE] Research Automated Testing #691
4. [BUG] Admin Pin Not Dropping For Other Users #692
5. User Pins Should Be Their Image #693
6. Make Central Location Always Draggable #696

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

1. Calculate Central Location After Users Have Joined #695
2. Admin: Choose A New Location #697
3. [SPIKE] Research Deep Link Not Showing Up As A Link On Android #698
4. [BUG] Profile Picture and Create Space Buttons should Not be on top of google maps default icons #699

## November 27, 2017 (Sprint 6)

**Attendees:** Joseph Cutrono, Alicia Rodriguez, Alejandro Palacios, Daniel Raad

**Start time:** 2:00pm

**End time:** 2:30pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

1. Calculate Central Location After Users Have Joined #695
2. Admin: Choose A New Location #697
3. [SPIKE] Research Deep Link Not Showing Up As A Link On Android #698
4. [BUG] Profile Picture and Create Space Buttons should Not be on top of google maps default icons #699
5. [BUG] Redirection to location app not working on iOS 11 #700
6. Alicia - Senior Project Poster #701
7. Daniel - Senior Project Poster #702
8. Alejandro - Senior Project Poster #703